SAMVAAD-IQ

Conversational Crime Intelligence OS for KSP

Complete one-by-one implementation guide for a working Zoho Catalyst prototype

Document Purpose This document is a practical, chapter-wise build manual. Follow it from Chapter 1 to Chapter 22 to create a working SAMVAAD-IQ prototype, deploy it only on Zoho Catalyst, test it using manual seed data, record a demo video, and prepare final hackathon submission fields.

| Field | Value |
| --- | --- |
| Project Name | SAMVAAD-IQ |
| Full Form | Strategic AI Multilingual Voice-enabled Analytical Assistant for Digital Investigation Intelligence Quotient |
| Problem Statement | PS2 - Intelligent Conversational AI for KSP Crime Database |
| Deployment Requirement | Prototype deployed on Catalyst platform by Zoho |
| Prototype Type | React web client + Catalyst Authentication + Catalyst Data Store + Node.js Functions/AppSail |
| Data Policy | Synthetic KSP-style data only; no real PII or real police records |
| Goal | Working login-to-report prototype with chatbot, dashboard, network, similar cases, what-if insight, and PDF brief |

# Table of Contents

Chapter 1 - Final Prototype Scope and Build Logic

Chapter 2 - What You Will Submit

Chapter 3 - Accounts, Tools, and Environment Setup

Chapter 4 - Repository and Folder Structure

Chapter 5 - Zoho Catalyst Project Setup

Chapter 6 - Data Model and Catalyst Data Store Tables

Chapter 7 - Manual Seed Data to Make the Prototype Respond

Chapter 8 - Authentication and Role-Based Login

Chapter 9 - Frontend Pages and Navigation

Chapter 10 - Backend API Design

Chapter 11 - Crime DNA Similarity Engine

Chapter 12 - Conversational Query Engine

Chapter 13 - Multi-Agent Detective Room UI

Chapter 14 - Dashboard, Map, and Hotspot View

Chapter 15 - Criminal Network Graph

Chapter 16 - Patrol What-If Insight

Chapter 17 - PDF Investigation Brief Export

Chapter 18 - Catalyst Deployment Process

Chapter 19 - Testing from Login to End

Chapter 20 - Demo Video Recording Plan

Chapter 21 - GitHub, Deck, and Submission Fields

Chapter 22 - Troubleshooting and Final Checklist

Appendix A - Ready Submission Prototype Brief

Appendix B - Sample API Payloads and Responses

Appendix C - Official Reference Links

# Chapter 1 - Final Prototype Scope and Build Logic

SAMVAAD-IQ is not a simple chatbot. It is a practical investigation workspace where an officer logs in, asks natural language questions, receives evidence-backed answers, views charts/maps/network graphs, exports a PDF brief, and sees the reasoning process through a Detective Room interface.

Build Philosophy Build a stable working prototype first, then add wow-factor. The prototype should work even without paid AI APIs by using seed data, deterministic query matching, and a Crime DNA similarity engine. Optional LLM/Gemini/Groq integration can be added after the core flow works.

| Module | Must Work in Demo | Can Be Simulated for MVP |
| --- | --- | --- |
| Login + role | Yes | Use Catalyst Auth or mock login connected to users table |
| Chat query | Yes | Rule-based query parser + prepared answer engine |
| Kannada/Kanglish support | Partial | Keyword mapping for common terms like theft, chain, hotspot, last month |
| Dashboard | Yes | Charts from seed FIR table |
| Hotspot map | Yes | Leaflet markers from lat/lon seed data |
| Crime DNA similar cases | Yes | Weighted similarity between crime type, MO words, time, district, accused, phone hash |
| Criminal network graph | Yes | React Flow or Cytoscape nodes/edges from relations table |
| Patrol what-if insight | Yes | Rule-based simulation using hotspot counts and available patrol units |
| PDF report | Yes | Browser print-to-PDF or backend HTML-to-PDF |
| Full AI multi-agent reasoning | Optional | Show visible agent steps generated by deterministic logic |

□ Keep the entire prototype inside Zoho Catalyst for deployment.

□ Use synthetic data only to avoid privacy and legal risk.

□ Make every response cite FIR IDs or table records.

□ Never show outputs as final guilt prediction; present them as investigative leads.

□ Prepare a demo path that never depends on internet-heavy or paid LLM latency.

# Chapter 2 - What You Will Submit

The hackathon submission form requires a prototype brief, a public GitHub repository link, a deployed prototype link, a public demo video link, and a prototype deck PDF. The whole build process must therefore produce five final artifacts.

| Submission Field | What to Prepare | Target Output |
| --- | --- | --- |
| Prototype Brief | A 700-1000 character explanation of SAMVAAD-IQ | Paste-ready paragraph in Appendix A |
| GitHub Public Repository Link | Public repository with README, screenshots, setup, and source code | https://github.com/yourname/samvaad-iq |
| Prototype Deployed Link | Catalyst web client URL | https://<project>.development.catalystserverless.com/app/ or production URL |
| Demo Video Link | Unlisted YouTube or public Google Drive video | 3-5 minute demo with login, query, graph, report |
| Prototype Deck | PDF deck showing problem, solution, architecture, demo, impact | 10-12 slides PDF |

# Chapter 3 - Accounts, Tools, and Environment Setup

Install and prepare the following before writing code. Complete this chapter first to avoid deployment issues later.

| Tool/Account | Purpose | Action |
| --- | --- | --- |
| Zoho Catalyst Account | Mandatory deployment platform | Create/login to Catalyst console and create a new project |
| Node.js LTS | React frontend and Catalyst Functions | Install Node.js 20+ or latest LTS |
| Catalyst CLI | Initialize, serve, and deploy Catalyst project | Install and login through terminal |
| VS Code | Development IDE | Install extensions: ESLint, Prettier, Thunder Client |
| Git + GitHub | Public repo submission | Create repo and push code regularly |
| Optional Gemini/Groq API | LLM enhancement | Use only after deterministic prototype works |
| Optional YouTube/Drive | Demo video submission | Create unlisted/public video link |

Terminal commands

# Basic local setup commands

node -v

npm -v

npm install -g zcatalyst-cli

catalyst login

git --version

git init

Important The submission says the prototype deployed link must be hosted using Catalyst by Zoho. Do not submit Render, Vercel, Railway, Netlify, or localhost as the final deployed link. You may use GitHub only for source code.

# Chapter 4 - Repository and Folder Structure

Use a clean structure so the evaluator can understand your prototype quickly. Keep the README simple and include screenshots.

Recommended repository structure

samvaad-iq/

├── README.md

├── catalyst.json

├── client/

│   ├── package.json

│   ├── index.html

│   └── src/

│       ├── main.jsx

│       ├── App.jsx

│       ├── pages/

│       │   ├── Login.jsx

│       │   ├── Dashboard.jsx

│       │   ├── InvestigationChat.jsx

│       │   ├── NetworkGraph.jsx

│       │   ├── HotspotMap.jsx

│       │   └── Report.jsx

│       ├── components/

│       │   ├── Sidebar.jsx

│       │   ├── DetectiveRoom.jsx

│       │   ├── CaseCard.jsx

│       │   ├── CrimeChart.jsx

│       │   └── EvidencePanel.jsx

│       ├── services/

│       │   └── api.js

│       └── styles/

│           └── app.css

├── functions/

│   └── api/

│       ├── index.js

│       ├── package.json

│       └── modules/

│           ├── queryEngine.js

│           ├── crimeDNA.js

│           ├── graphBuilder.js

│           ├── hotspotEngine.js

│           ├── reportBuilder.js

│           └── seedData.js

├── data/

│   ├── seed-data.json

│   └── test-queries.json

├── docs/

│   ├── prototype-deck.pdf

│   └── screenshots/

└── demo/

└── demo-script.md

# Chapter 5 - Zoho Catalyst Project Setup

Create the Catalyst project early. Do not wait until the end because deployment bugs take time. Catalyst CLI can initialize client and backend resources and deploy project components such as Client, Functions, AppSail, and API Gateway rules.

Step 1: Create project in Catalyst Console

Go to Catalyst console, create a new project named samvaad-iq, and select the development environment first.

Step 2: Login from terminal

Run catalyst login and complete browser authentication.

Step 3: Initialize Catalyst project

Create a folder named samvaad-iq and run catalyst init.

Step 4: Select resources

Select Client, Functions, Data Store, Authentication, and optionally AppSail if using FastAPI.

Step 5: Run local serve

Use catalyst serve to test locally after wiring the client and functions.

Step 6: Deploy development build

Use catalyst deploy when the prototype works locally.

Catalyst setup commands

mkdir samvaad-iq

cd samvaad-iq

catalyst init

# Select: Client, Functions, Data Store, Authentication

catalyst serve

catalyst deploy

# Chapter 6 - Data Model and Catalyst Data Store Tables

Create Data Store tables first. The prototype response engine depends on these tables. For fast delivery, use simple columns and JSON strings where needed.

| Table | Columns | Usage |
| --- | --- | --- |
| Users | email, password_demo, role, access_note | Used for mock role display if Catalyst Auth is not fully configured |
| PoliceStations | station_id, station_name, district, lat, lon | Map and district filtering |
| Cases | fir_id, district, station_id, crime_type, date, time, lat, lon, status, mo, case_summary, bns_sections, accused_ids, victim_id, vehicle, phone_hash | Main FIR-style table |
| Accused | accused_id, name_alias, age, gender, risk_note, known_mo, districts_seen | Synthetic accused profiles |
| Relations | source_type, source_id, relation, target_type, target_id, evidence | Network graph edges |
| AuditLogs | timestamp, user_email, role, action, query, referenced_firs | Explainability and accountability |
| Reports | report_id, user_email, created_at, title, content_json | Exported investigation briefs |

MVP Shortcut If Data Store setup takes time, start with the same data in functions/modules/seedData.js. After the prototype works, move the same records into Catalyst Data Store. This keeps development fast and prevents your demo from getting blocked.

# Chapter 7 - Manual Seed Data to Make the Prototype Respond

Use manual synthetic records that contain planted patterns. This makes the demo reliable because your chatbot will always find meaningful connections.

| Demo Email | Password | Role | Access |
| --- | --- | --- | --- |
| admin@samvaad.local | demo123 | Admin | All modules, data seeding, user audit logs |
| investigator@samvaad.local | demo123 | Investigator | Case search, similar cases, network graph, report generation |
| analyst@samvaad.local | demo123 | Analyst | Dashboard, maps, trend analysis, model outputs |
| supervisor@samvaad.local | demo123 | Supervisor | All insights, approval notes, patrol simulation, exports |

| FIR ID | District | Crime Type | Date/Time | Key Links | MO Tag |
| --- | --- | --- | --- | --- | --- |
| FIR-2025-BLR-001 | Bengaluru South | Motorcycle Theft | 2025-11-08 21:40 | A-112, A-205, PH-HASH-711, KA-05-SYN-1122 | Two-person team targets bikes parked near metro exit, breaks handle lock, uses |
| FIR-2025-BLR-014 | Bengaluru South | Motorcycle Theft | 2025-11-16 22:15 | A-112, PH-HASH-711, KA-05-SYN-1189 | Two-person team targets commuter bikes near bus stop, breaks handle lock, moves |
| FIR-2025-MYS-006 | Mysuru | Chain Snatching | 2025-10-03 19:25 | A-301, A-302, PH-HASH-901, KA-09-SYN-3001 | Rider-pillion pair on scooter approaches pedestrian from left side and snatches gold |
| FIR-2025-MYS-011 | Mysuru | Chain Snatching | 2025-10-10 19:45 | A-301, PH-HASH-901, KA-09-SYN-3001 | Rider-pillion pair on scooter approaches pedestrian from left side; target selected near |
| FIR-2025-HUB-009 | Hubballi-Dharwad | UPI Fraud | 2025-09-19 14:05 | A-450, PH-HASH-450, NA | Caller impersonates bank support, sends malicious UPI collect request, transfers amount through |
| FIR-2025-MNG-004 | Mangaluru | UPI Fraud | 2025-09-22 13:55 | A-450, A-451, PH-HASH-450, NA | Caller impersonates bank support, uses same wording and mule account pattern as |
| FIR-2025-BLR-027 | Bengaluru South | House Burglary | 2025-08-22 02:30 | A-777, PH-HASH-777, KA-03-SYN-7777 | Entry through rear window between 1 AM and 4 AM; targets locked |
| FIR-2025-BLR-033 | Bengaluru South | House Burglary | 2025-08-29 02:10 | A-777, A-778, PH-HASH-777, KA-03-SYN-7777 | Entry through rear window between 1 AM and 4 AM; CCTV shows |

Minimum planted demo patterns:

□ Two Bengaluru motorcycle theft cases share accused A-112 and phone hash PH-HASH-711.

□ Two Mysuru chain-snatching cases share scooter KA-09-SYN-3001 and evening market-area MO.

□ One cyber fraud case links to financial trail style fields for future roadmap.

□ One cold/similar case pair exists so Crime DNA can show a strong match.

□ At least 6 police station coordinates exist for maps.

Case seed example

// Minimal case seed structure

{

"fir_id": "FIR-2025-BLR-001",

"district": "Bengaluru South",

"crime_type": "Motorcycle Theft",

"date": "2025-11-08",

"time": "21:40",

"lat": 12.9253,

"lon": 77.5940,

"mo": "Two-person team targets bikes parked near metro exit.",

"accused_ids": ["A-112", "A-205"],

"vehicle": "KA-05-SYN-1122",

"phone_hash": "PH-HASH-711"

}

# Chapter 8 - Authentication and Role-Based Login

The first screen of the prototype should be a login page. For demo speed, provide four demo accounts. If Catalyst Authentication is configured, use it. If not, use a mock login backed by the Users seed table and clearly label it as prototype authentication.

| Role | Landing Page | Allowed Features |
| --- | --- | --- |
| Investigator | Investigation Chat | Ask queries, view case cards, similar cases, graph, PDF report |
| Analyst | Dashboard | Charts, maps, hotspot trends, query analytics |
| Supervisor | Command View | All insights, what-if simulation, reports, exports |
| Admin | Admin Panel | Seed data, user list, audit logs |

Frontend mock login fallback

// Mock login logic for prototype fallback

function login(email, password) {

const user = DEMO_USERS.find(u => u.email === email && u.password === password);

if (!user) throw new Error('Invalid demo credentials');

localStorage.setItem('samvaad_user', JSON.stringify(user));

return user;

}

# Chapter 9 - Frontend Pages and Navigation

Build the frontend page by page. Do not start with advanced UI animation. First make each page functional with seed data, then improve the design.

| Page | Route | Main Components | Done Means |
| --- | --- | --- | --- |
| Login | /login | Email/password form, role chips | All demo accounts can enter |
| Dashboard | /dashboard | KPI cards, crime chart, latest alerts | Counts and charts load from API |
| Investigation Chat | /chat | Query box, Detective Room, Evidence Panel | At least 5 test queries return correct answers |
| Hotspot Map | /map | Leaflet markers, district filter | Markers show planted FIR locations |
| Network Graph | /network/:firId | React Flow/Cytoscape graph | Shared accused/phone links display |
| Similar Cases | /similar/:firId | Case match cards, scores | Crime DNA ranking returns expected pair |
| Report | /report | Brief preview, print/export button | PDF/print output contains query and evidence |

Frontend package setup

// Install frontend dependencies

cd client

npm install react-router-dom recharts leaflet react-leaflet reactflow lucide-react html2pdf.js

npm run dev

# Chapter 10 - Backend API Design

Create all APIs before connecting the UI. Test each endpoint with Thunder Client/Postman. For Catalyst Functions, build one API function with route handling or separate functions per route.

| Method | Endpoint | Purpose | Response |
| --- | --- | --- | --- |
| GET | /api/health | Check backend status | { status: "ok" } |
| GET | /api/seed/summary | Return counts of seed tables | { cases: 8, stations: 6 } |
| GET | /api/cases | List FIR-style cases | [case...] |
| GET | /api/cases/:firId | Get one case | { case, accused, relations } |
| POST | /api/chat | Process natural language query | { answer, evidence, charts, agents } |
| GET | /api/similar/:firId | Crime DNA similar cases | { source, matches } |
| GET | /api/graph/:firId | Network nodes and edges | { nodes, edges } |
| GET | /api/hotspots | District/crime hotspot data | { points, clusters } |
| POST | /api/whatif | Patrol what-if scenario | { recommendation, expectedCoverage } |
| POST | /api/report | Create report content | { reportId, html } |

Backend route skeleton

// functions/api/index.js - simplified Catalyst Function routing idea

const { answerQuery } = require('./modules/queryEngine');

const { findSimilarCases } = require('./modules/crimeDNA');

const { buildGraph } = require('./modules/graphBuilder');

const { cases, users, policeStations } = require('./modules/seedData');

module.exports = async (req, res) => {

const path = req.url;

const method = req.method;

if (method === 'GET' && path === '/api/health') {

return res.status(200).json({ status: 'ok', name: 'SAMVAAD-IQ API' });

}

if (method === 'POST' && path === '/api/chat') {

const body = await readJson(req);

return res.status(200).json(answerQuery(body.query, body.role));

}

if (method === 'GET' && path.startsWith('/api/similar/')) {

const firId = path.split('/').pop();

return res.status(200).json(findSimilarCases(firId));

}

return res.status(404).json({ error: 'Route not found' });

};

# Chapter 11 - Crime DNA Similarity Engine

Crime DNA is the core technical feature. It converts each case into a weighted fingerprint and compares it with other cases. This makes the prototype look intelligent even without a large LLM.

| Signal | Weight | Reason |
| --- | --- | --- |
| Crime type match | 25 | Same crime class indicates direct similarity |
| Shared accused | 30 | Strongest link when same accused appears |
| Shared phone hash/vehicle/account | 20 | Strong hidden-network indicator |
| MO keyword overlap | 15 | Behavioral pattern similarity |
| Time window similarity | 5 | Evening/night patterns matter |
| District/station proximity | 5 | Spatial closeness supports linkage |

Crime DNA scoring logic

function crimeDNAScore(a, b) {

let score = 0;

if (a.crime_type === b.crime_type) score += 25;

if (intersects(a.accused_ids, b.accused_ids)) score += 30;

if (a.phone_hash && a.phone_hash === b.phone_hash) score += 10;

if (a.vehicle && a.vehicle === b.vehicle) score += 10;

score += Math.min(15, keywordOverlap(a.mo, b.mo) * 3);

if (sameTimeWindow(a.time, b.time)) score += 5;

if (a.district === b.district) score += 5;

return Math.min(score, 100);

}

function findSimilarCases(firId) {

const source = cases.find(c => c.fir_id === firId);

return cases

.filter(c => c.fir_id !== firId)

.map(c => ({ fir_id: c.fir_id, score: crimeDNAScore(source, c), reason: explainMatch(source, c) }))

.sort((a,b) => b.score - a.score)

.slice(0, 5);

}

# Chapter 12 - Conversational Query Engine

Start with deterministic query handling. Add LLM only later. The engine should detect intent, extract district/crime/time keywords, run the correct module, and return evidence-grounded output.

| Intent | Example Query | Module Used |
| --- | --- | --- |
| Hotspot | Mysuru chain snatching hotspots show maadi | hotspotEngine |
| Connection | Are FIR-2025-BLR-001 and FIR-2025-BLR-014 connected? | graphBuilder + crimeDNA |
| Similar case | Find similar cases to FIR-2025-BLR-027 | crimeDNA |
| Dashboard trend | Which crime increased last month? | dashboard aggregation |
| Patrol what-if | If 5 patrols are available where to deploy? | whatIfEngine |
| Case summary | Summarize FIR-2025-BLR-001 | case retrieval + reporter |

Intent detection starter

function detectIntent(query) {

const q = query.toLowerCase();

if (q.includes('hotspot') || q.includes('show maadi') || q.includes('where')) return 'hotspot';

if (q.includes('connected') || q.includes('link') || q.includes('same')) return 'connection';

if (q.includes('similar') || q.includes('match')) return 'similar';

if (q.includes('patrol') || q.includes('deploy') || q.includes('what if')) return 'whatif';

if (q.includes('summarize') || q.includes('brief')) return 'summary';

return 'general';

}

function normalizeKanglish(query) {

return query

.replace(/alli/gi, 'in')

.replace(/maadi/gi, 'please')

.replace(/kalla|theft/gi, 'theft')

.replace(/chain snatching/gi, 'chain snatching');

}

# Chapter 13 - Multi-Agent Detective Room UI

The Detective Room is the visual wow-factor. It does not need five real autonomous agents in the first version. Display five reasoning cards generated from the same backend response. This gives explainability without complex orchestration.

| Agent Card | What It Displays | Example Output |
| --- | --- | --- |
| Detective | Intent and investigative question | Checking whether two FIRs share accused, MO, time, or location |
| Retriever | Records fetched | Fetched FIR-2025-BLR-001 and FIR-2025-BLR-014 |
| Network Analyst | Graph links found | Shared accused A-112 and phone hash PH-HASH-711 |
| Skeptic | Risk/limitation | Treat as lead; not proof of guilt |
| Reporter | Final evidence-grounded answer | Likely connected with 0.87 confidence |

Detective Room response structure

const agentSteps = [

{ agent: 'Detective', status: 'Framed the investigative question' },

{ agent: 'Retriever', status: 'Fetched matching FIR records' },

{ agent: 'Network Analyst', status: 'Found shared accused and phone hash' },

{ agent: 'Skeptic', status: 'Flagged that this is an investigative lead only' },

{ agent: 'Reporter', status: 'Prepared final answer with evidence trail' }

];

# Chapter 14 - Dashboard, Map, and Hotspot View

Build the dashboard from seed data. Use simple aggregations: total cases, open cases, top districts, top crime types, monthly trend, and hotspot points.

| Widget | Data Source | Logic |
| --- | --- | --- |
| Total FIRs | Cases | count(*) |
| Open cases | Cases.status | status in Open/Under Investigation |
| Top crime type | Cases.crime_type | group by crime_type |
| District trend | Cases.district | group by district |
| Map points | Cases.lat/lon | render markers |
| Spike alert | Cases.date + crime_type | if recent count > historical average in synthetic data |

Hotspot marker snippet

// React Leaflet marker idea

{cases.map(c => (

<Marker key={c.fir_id} position={[c.lat, c.lon]}>

<Popup>

<b>{c.fir_id}</b><br />{c.crime_type}<br />{c.district}

</Popup>

</Marker>

))}

# Chapter 15 - Criminal Network Graph

The network graph should show FIR, accused, phone hash, vehicle, station, and district nodes. Use React Flow for easier styling or Cytoscape.js for graph analytics.

| Node Type | Example | Visual Color Suggestion |
| --- | --- | --- |
| FIR | FIR-2025-BLR-001 | Blue |
| Accused | A-112 | Red |
| Police Station | PS-BLR-JYN | Green |
| Phone Hash | PH-HASH-711 | Purple |
| Vehicle | KA-05-SYN-1122 | Orange |
| Victim | V-501 | Gray |

Network builder snippet

function buildGraph(firId) {

const c = cases.find(x => x.fir_id === firId);

const nodes = [

{ id: c.fir_id, label: c.fir_id, type: 'FIR' },

...c.accused_ids.map(a => ({ id: a, label: a, type: 'Accused' })),

{ id: c.phone_hash, label: c.phone_hash, type: 'Phone' },

{ id: c.vehicle, label: c.vehicle, type: 'Vehicle' }

];

const edges = [

...c.accused_ids.map(a => ({ source: a, target: c.fir_id, label: 'linked to' })),

{ source: c.phone_hash, target: c.fir_id, label: 'mentioned in' },

{ source: c.vehicle, target: c.fir_id, label: 'vehicle' }

];

return { nodes, edges };

}

# Chapter 16 - Patrol What-If Insight

This feature gives strategic intelligence without needing a heavy ML model. The user enters available patrol units, district, crime type, and time window. The system ranks hotspot zones and suggests deployment.

| Input | Example |
| --- | --- |
| District | Bengaluru South |
| Crime Type | Motorcycle Theft |
| Time Window | 20:00-23:00 |
| Patrol Units | 5 |
| Output | Deploy 2 near Jayanagar metro, 2 near Banashankari bus stand, 1 mobile unit around outer ring road |

What-if patrol logic

function patrolWhatIf({ district, crimeType, units }) {

const filtered = cases.filter(c => c.district === district && c.crime_type === crimeType);

const zones = groupByStation(filtered);

const ranked = Object.entries(zones).sort((a,b) => b[1].length - a[1].length);

return ranked.slice(0, units).map(([station, records], idx) => ({

rank: idx + 1,

station,

reason: `${records.length} linked synthetic incidents in selected pattern`,

recommended_units: idx === 0 && units > 2 ? 2 : 1

}));

}

# Chapter 17 - PDF Investigation Brief Export

Every important answer should be exportable. For fastest prototype, create a report preview page and use browser print or html2pdf.js. If you want a deeper Catalyst-native path, use SmartBrowz or a function that returns HTML/PDF.

| Report Section | Content |
| --- | --- |
| Header | SAMVAAD-IQ Investigation Brief, user role, date/time |
| Query | Original user question |
| Answer | Final evidence-grounded answer |
| Evidence Trail | FIR IDs, accused IDs, station names, phone hashes |
| Detective Room | Five agent reasoning steps |
| Visual Summary | Dashboard chart/map/graph screenshot or simplified table |
| Human-in-loop Note | AI output is investigative support, not final proof |

Client-side PDF export starter

function exportReport() {

const element = document.getElementById('report-preview');

html2pdf().set({

margin: 0.5,

filename: 'SAMVAAD-IQ-Investigation-Brief.pdf',

html2canvas: { scale: 2 },

jsPDF: { unit: 'in', format: 'a4', orientation: 'portrait' }

}).from(element).save();

}

# Chapter 18 - Catalyst Deployment Process

Deploy only after local testing. Catalyst supports web client hosting and deployment from CLI/GitHub/console, and the CLI deploy command can deploy resources such as Client, Functions, AppSail, API Gateway rules, and other project components. Use this chapter as the final deployment sequence.

Step 1: Build the React client

Run npm run build in client and confirm the dist/build folder is generated.

Step 2: Serve Catalyst locally

Run catalyst serve and open the local URL. Test login, dashboard, chat, graph, map, report.

Step 3: Fix API paths

Ensure client services call Catalyst function URLs correctly. Avoid hardcoded localhost in production.

Step 4: Deploy all resources

Run catalyst deploy from the project root.

Step 5: Open Catalyst app URL

Copy the development/production web client URL from Catalyst console.

Step 6: Public smoke test

Open the deployed link in incognito mode and run the demo path.

Step 7: Update GitHub README

Add deployed Catalyst link, demo credentials, and screenshots.

Deployment commands

# Deployment commands

cd client

npm run build

cd ..

catalyst serve

catalyst deploy

# If deploying only specific resources, use Catalyst deploy options from CLI docs.

Production Rule Your submitted Prototype Deployed Link must be the Catalyst-hosted URL. Do not paste the GitHub Pages/Vercel/Render URL in that field.

# Chapter 19 - Testing from Login to End

Use this chapter as the final end-to-end test script before recording the demo. The prototype is ready only when all rows pass.

| # | Action | Expected Result |
| --- | --- | --- |
| 1 | Open deployed Catalyst link | Login page loads without errors |
| 2 | Login as investigator@samvaad.local / demo123 | Investigation Chat opens |
| 3 | Ask: Last 6 months alli Mysuru division chain snatching hotspots show maadi | Answer mentions two Mysuru chain-snatching cases and hotspot map updates |
| 4 | Ask: Are FIR-2025-BLR-001 and FIR-2025-BLR-014 connected? | Answer mentions A-112, PH-HASH-711, and graph link |
| 5 | Open network graph for FIR-2025-BLR-001 | Nodes/edges visible |
| 6 | Find similar cases for FIR-2025-BLR-027 | Top match shown with score and reason |
| 7 | Run patrol what-if for Bengaluru South motorcycle theft, 5 units | Recommendation list appears |
| 8 | Export report | PDF or print preview contains answer and evidence trail |
| 9 | Logout and login as analyst | Dashboard opens and charts work |
| 10 | Open deployed link in mobile size | Layout remains usable |

## Ready Test Queries and Expected Answers

| Role | Query | Expected Answer | Visual Output |
| --- | --- | --- | --- |
| Investigator | Last 6 months alli Mysuru division chain snatching hotspots show maadi | Two synthetic chain-snatching cases appear around Lashkar and VV Puram between 19:00 and 20:00. The repeated scooter vehicle KA-09-SYN-3001 and shared MO indicate a possible linked pattern. Confidence: 0.86. | Hotspot map with two Mysuru points and a case card list. |
| Investigator | Are FIR-2025-BLR-001 and FIR-2025-BLR-014 connected? | Yes. Both are Bengaluru South motorcycle thefts after 9 PM, share accused A-112, phone hash PH-HASH-711, similar transit-location MO, and close time pattern. Treat this as an investigative lead, not final proof. | Network graph: A-112 -> two FIR nodes -> shared phone hash -> two police stations. |
| Analyst | Find similar cases to FIR-2025-BLR-027 | FIR-2025-BLR-033 is the closest match. Similarity drivers: late-night timing, rear-window entry, independent-house target, same vehicle hash KA-03-SYN-7777, and Bengaluru South geography. Similarity score: 0.84. | Similar-case panel with Crime DNA factors. |
| Supervisor | What if 3 patrol units are added to Jayanagar and Banashankari from 9 PM to 12 AM? | Prototype simulation estimates higher coverage of motorcycle-theft hotspots from 56% to 82%. Recommended patrol focus: metro exit, bus stand, and outer ring road exit corridors. This is a resource-planning estimate, not a guarantee. | Before/after patrol coverage cards and route suggestion. |

# Chapter 20 - Demo Video Recording Plan

Record a 3-5 minute video. The video should be public via Google Drive or unlisted YouTube. Keep it smooth and follow this exact flow.

| Time | Screen Action | Voiceover |
| --- | --- | --- |
| 0:00-0:20 | Show problem slide or interface opening | Crime data is fragmented across records and static sheets. Investigators need intelligence, not only search. |
| 0:20-0:45 | Login as Investigator | SAMVAAD-IQ provides role-based access for investigators, analysts, and supervisors. |
| 0:45-1:30 | Ask Kanglish hotspot query | The system understands natural language and returns evidence-backed hotspot insights. |
| 1:30-2:15 | Ask connection query | The Detective Room explains how the result was produced and what evidence supports it. |
| 2:15-2:55 | Open network graph | Hidden links between FIRs, accused, phone hashes, vehicles, and stations become visible. |
| 2:55-3:35 | Show similar case + Crime DNA | Crime DNA finds behavioral similarity beyond keyword search. |
| 3:35-4:15 | Show patrol what-if and report export | The system supports proactive decisions and produces a documented investigation brief. |
| 4:15-4:30 | End card with Catalyst deployed link | SAMVAAD-IQ is deployed on Zoho Catalyst and uses only synthetic data for prototype evaluation. |

# Chapter 21 - GitHub, Deck, and Submission Fields

Prepare the GitHub repository and deck after the prototype works. The evaluator should be able to understand and run the project from README.md.

| README Section | What to Include |
| --- | --- |
| Project Title | SAMVAAD-IQ: Conversational Crime Intelligence OS |
| Problem Statement | PS2 - Intelligent Conversational AI for KSP Crime Database |
| Live Demo | Catalyst deployed URL |
| Demo Credentials | Demo accounts and passwords |
| Features | Chat, Detective Room, dashboard, map, graph, Crime DNA, report export |
| Tech Stack | React, Catalyst Auth, Catalyst Data Store, Catalyst Functions, Leaflet, React Flow |
| Setup | npm install, catalyst login, catalyst serve, catalyst deploy |
| Data Policy | Synthetic data only, no real PII |
| Screenshots | Login, chat, map, network, report |

| Deck Slide | Title | Content |
| --- | --- | --- |
| 1 | Title | SAMVAAD-IQ + team + challenge |
| 2 | Problem | Manual silos, weak pattern discovery, reactive policing |
| 3 | Solution | Conversational crime intelligence OS |
| 4 | Architecture | Catalyst frontend/backend/data store |
| 5 | Core Innovation | Crime DNA + Detective Room |
| 6 | Demo Flow | Login to report export |
| 7 | Screenshots | Dashboard, chat, graph, map |
| 8 | Impact | Faster investigation, explainability, proactive deployment |
| 9 | Security/Ethics | Synthetic data, RBAC, audit logs, human-in-loop |
| 10 | Roadmap | Kannada ASR, real RAG, stronger forecasting, integrations |

# Chapter 22 - Troubleshooting and Final Checklist

Use this section if something fails near submission time.

| Issue | Likely Cause | Fix |
| --- | --- | --- |
| Catalyst deploy fails | Wrong project folder or CLI not logged in | Run catalyst login, catalyst project:list, then deploy from root |
| Client works locally but not deployed | API base URL still points to localhost | Use relative API path or Catalyst function URL |
| Chat returns empty answer | Seed data not loaded or route mismatch | Test /api/seed/summary and /api/health |
| Map blank | Leaflet CSS missing or invalid coordinates | Import leaflet CSS and verify lat/lon numbers |
| Graph blank | No nodes/edges returned | Test /api/graph/FIR-2025-BLR-001 |
| PDF export broken | DOM element ID missing | Check report-preview ID and html2pdf import |
| Demo link inaccessible | Google Drive not public or YouTube private | Use unlisted YouTube or Drive anyone-with-link |
| Submission rejects URL | Missing https/http | Paste full URL including https:// |

□ GitHub repository is public and README is complete.

□ Catalyst deployed URL opens in incognito mode.

□ All demo credentials work.

□ At least 5 test queries return expected evidence-grounded answers.

□ Map, graph, and dashboard load without console errors.

□ PDF report export works or print preview works.

□ Demo video is public/unlisted and accessible.

□ Prototype deck is exported as PDF.

□ Prototype brief is under 1024 characters.

□ No real PII or real crime records are included.

# Appendix A - Ready Submission Prototype Brief

SAMVAAD-IQ is a Zoho Catalyst-deployed conversational crime intelligence OS for Karnataka Police. It allows investigators to log in by role and ask English/Kannada/Kanglish queries over synthetic FIR-style records. The system returns evidence-grounded answers, hotspot maps, criminal network graphs, Crime DNA-based similar case matches, patrol what-if recommendations, and PDF investigation briefs. Its Detective Room interface separates retrieval, network analysis, skepticism, and reporting so every answer includes a clear evidence trail and human-in-the-loop note. The prototype uses Catalyst Authentication/Data Store/Functions, synthetic seed data, and privacy-safe audit logs to demonstrate proactive, accountable policing support without using real PII.

Character estimate: 762 / 1024

| Submission Field | Paste This / Prepare This |
| --- | --- |
| Prototype Brief | SAMVAAD-IQ is a Zoho Catalyst-deployed conversational crime intelligence OS for Karnataka Police. It allows investigators to log in by role and ask English/Kannada/Kanglish queries over synthetic FIR-style records. The system returns evidence-grounded answers, hotspot maps, criminal network graphs, Crime DNA-based similar case matches, patrol what-if recommendations, and PDF investigation briefs. Its Detective Room interface separates retrieval, network analysis, skepticism, and reporting so every answer includes a clear evidence trail and human-in-the-loop note. The prototype uses Catalyst Authentication/Data Store/Functions, synthetic seed data, and privacy-safe audit logs to demonstrate proactive, accountable policing support without using real PII. |
| GitHub Public Repository Link | https://github.com/<your-username>/samvaad-iq |
| Prototype Deployed Link | Paste the final Zoho Catalyst deployed web client URL here |
| Demo Video Link | Paste unlisted YouTube or public Google Drive link here |
| Prototype Deck | Upload docs/prototype-deck.pdf |

# Appendix B - Sample API Payloads and Responses

POST /api/chat

{

"role": "Investigator",

"query": "Are FIR-2025-BLR-001 and FIR-2025-BLR-014 connected?"

}

Expected Response:

{

"intent": "connection",

"answer": "Yes. Both are Bengaluru South motorcycle theft cases after 9 PM. They share accused A-112 and phone hash PH-HASH-711. Treat this as an investigative lead, not final proof.",

"confidence": 0.87,

"evidence": ["FIR-2025-BLR-001", "FIR-2025-BLR-014", "A-112", "PH-HASH-711"],

"agents": [

{"agent": "Detective", "note": "Compared shared entities and MO"},

{"agent": "Network Analyst", "note": "Found shared accused and phone hash"},

{"agent": "Skeptic", "note": "Insufficient alone for legal conclusion"}

]

}

GET /api/similar/FIR-2025-BLR-001

Expected Response:

{

"source": "FIR-2025-BLR-001",

"matches": [

{

"fir_id": "FIR-2025-BLR-014",

"score": 85,

"reason": "Same crime type, same accused A-112, same phone hash, similar night-time bike theft MO."

}

]

}

# Appendix C - Official Reference Links

| Reference | URL |
| --- | --- |
| Zoho Catalyst Web Client Hosting | https://docs.catalyst.zoho.com/en/cloud-scale/help/web-client-hosting/introduction/ |
| Zoho Catalyst CLI Deploy Resources | https://docs.catalyst.zoho.com/en/cli/v1/deploy-resources/introduction/ |
| Zoho Catalyst Deploy All Resources | https://docs.catalyst.zoho.com/en/cli/v1/deploy-resources/deploy-all-resources/ |
| Zoho Catalyst Set Up Client | https://docs.catalyst.zoho.com/en/cli/v1/working-with-the-client/set-up-client/ |
| Zoho Catalyst AppSail | https://docs.catalyst.zoho.com/en/cli/v1/add-appsail/ |
| Zoho Catalyst Deploy AppSail | https://docs.catalyst.zoho.com/en/cli/v1/deploy-resources/deploy-appsail/ |

# Appendix D - Existing Visual Assets You Can Reuse in Deck

Architecture visual from earlier SAMVAAD-IQ package:

Prototype workflow visual from earlier SAMVAAD-IQ package: